## Slide 1: Agile TEST PROCESS
Version 5.7
11/02/2017

## Slide 2: Requirements
Level | Relationship | Example
EPIC | 1 to many Features | Get a Quote
Features | 1 to many User Stories | Billing
User Story | 1 to many Test Scenarios | Payments
Test Scenarios | 1 to many Test Cases | CC, 1X, Check
Test Case | Sequential Flow Steps | Positive, Negative, Boundary

## Slide 3: Basic Terminology – Test Artifacts
Level | Test Artifact | Purpose
Portfolio (How) | Portfolio Test Strategy (1 per Area) | Documents test strategy for each component of a system Architecture and Tools GUI Services Database Regression testing End to End test case Performance and security test Test data conditioning and storage methods Bug Reporting and Triage
Project (Why, When, Where) | Project Test Approach derived from Test Strategy (e.g. Policy API) | Document following testing approach for each component impacted by project Test types and timelines Test environments Regression test plan (dynamic selected from regression suite based on function risk and coverage requirements) Performance and security test plan (derived from test approach) End to End tests (derived form test approach based on code coverage for user stories in sprint) Best practices
Sprint (What) | Sprint Test Approach | Evolves with sprint maturity. It contains: Functional tests (As requirements mature from User Stories tests are identified and automated) Test Data Requirements
Portfolio Test Strategy (DirectNet)
Project Test Approach (if required)
Sprint 1 Test Approach
Test Scenario
Test Scenario
Test Case
Test Case
Test Case
Test Case
Sprint 2 Test Approach
Test Scenario
Test Scenario
Test Case
Test Case
Test Case
Test Case
Sprint 3 Test Approach
Test Scenario
Test Scenario
Test Case
Test Case
Test Case
Test Case

## Slide 4
Sprint Planning Meeting
Smoke Test Creation
Functional Test Creation
Automated Build & Deployment Step 2 (Functional Test)
Automated Build & Deployment Step 3 (Regression Test)
Regression & Smoke Test Optimization
Automated Build & Deployment Step 1 (Smoke Test)
Sprint Retrospective
PROJECT KICK-OFF

## Slide 5: Project Phase Goal: Create Project Plan & Test Approach
Input
1. Identify Key Stakeholders for Project Planning
2. Definition of Project Goal
3. Project Plan
4. Portfolio Test Strategy
Output
1. Signed off Application Test Approach
2. Backlog identified
Resource Planning
Product Backlog Identification and prioritization
Kick Off Meeting
Scrum Team Identification & Feature Assignment
Define Sprint Time Lines
Prepare Application Test Approach
Review with Analysts / Dev / PO
Product Owner / Scrum Master
Test Team Activity
Scrum Team Activity
Application Test Approach Sign Off
Include Developers / Leads / Managers as needed
Metrics:
Onsite/Offshore Ratio

## Slide 6: Sprint planning meeting Goal: Determine what will be done in Sprint and align test approach
Assign Stack Ranking to all US
Analyze Test Data Requirements
Scrum Team Activity
Analyst & Tester Activity
Input :
Sprint Backlog defined in TFS
All US requirements are documented in TFS
US Walkthrough meeting completed within scrum team at the end of prior Sprint
Application Test Approach
Output:
Acceptance Criteria Finalized for all User Stories
Story Points & Stack Ranking Completed for all US within Sprint
Sprint timelines and testing schedule
Sprint Test Approach
Review Sprint User Stories for Acceptance Criteria
Assign Story Points to User Stories
Acceptance Criteria finalized and laid out in User Story
Complete Sprint Estimates
Tester Activity
Analyst Activity
Select Test Approach
Review with Analysts / PO / SM
Product Owner / Scrum Master
Sign off Sprint Test Approach
Create TFS tasks
Metrics:
V1 - Onsite/Offshore Ratio
P9 - CPET

## Slide 7: Smoke test Creation
Goal: Smoke Test Case designed, scripted, signed-off and integrated in CI solution
Walkthrough Smoke Test Scenarios with TRB*
Test Scenarios Approved
Update Test Based On Feedback
No
Sign Off On Test Scenarios
Tester Activity
Analyst Activity
Analyst & Tester Activity
Yes
Smoke Test Scenarios Documented
Create Smoke Test Cases & Generate Required Test Data
Walkthrough Test Cases with Analysts
Test Case Approved
Sign Off On Test Cases
Update Test Based On Feedback
No
Yes
Dry-run
Test Result Review with Analysts
Dry-run Test Result Approved
Update Test Based On Feedback
No
Smoke Test Scripts (STS) Automated
Yes
Sign Off on Dry-run of Test Script & Close Design Review Task
Execute Dry-run of STS
Output
Automated Smoke Test integrated in DevOps CI solution.
List of Smoke Test Candidates signed off by Analysts
Input
1. Test Data Identified
2. Application URL/Endpoint
3. Test Environments
4. Access to all project specific environments / Servers are in place
5. Critical Acceptance Criteria/Functionalities from US
6. List of all connection points
TRB Activity
Add Smoke Test to CI Solution Framework
Hand off Automated Smoke Test to DevOps
DevOps Activity
*TRB = Test Review Board
Design
Scripting
Metrics:
P3 - Test Design Productivity
P4 - Test Automation Productivity
A1 - TC Automation Percentage
Future capabilities:
**Implement the usage of Enterprise Test Data Management solution to support Test Data Management
Code is checked in to Build & Deployed to QA Environment
Smoke Test execution in CI Solution
Email Smoke Test results to Stakeholders
Smoke Test Pass
Analyze Test Failures
Report Bug
Bug Fix

## Slide 8: Smoke test Creation (DirectNet)
Tester Activity
Analyst Activity
Analyst & Tester Activity
Smoke Test Scenarios Documented
Create Smoke Test Cases & Generate Required Test Data
Smoke Test Scripts (STS) Automated
Execute Dry-run of STS
Output
Smoke Test executed within CI solution.
Smoke Test executed after every build deployment to every environment.
Published Test Results
Input
1. Test Data Identified
2. Application URL/Endpoint
3. Test Environments
4. Access to all project specific environments / Servers are in place
5. Critical Acceptance Criteria/Functionalities from US
TRB Activity
Hand off Automated Smoke Test to DevOps
DevOps Activity
Code is checked in to Build & Deployed to QA Environment
Smoke Test execution in CI Solution
Email Smoke Test results to Stakeholders
Smoke Test Pass
Analyze Test Failures
Report Bug
Bug Fix
No
Yes
Sprint Functional Testing starts

## Slide 9: FUNCTIONAL test creation
Walkthrough Test Scenarios with Analysts
Test Scenarios Approved
Update Test Based On Feedback
No
Sign Off On Test Scenarios
Tester Activity
Analyst Activity
Analyst & Tester Activity
Close Test Design Tasks
Goal: Functional Test Case designed, scripted and signed off for all User Stories.
Input
1. User Stories
2. Acceptance Criteria
3. Test Approach
4. Test Data Identified
5. TFS Design Tasks
Yes
Test Scenarios Documented
Create Smoke Test Cases & Generate Required Test Data
RTM Initiated
1. Walkthrough Test Cases with Analysts
2. Select Regression Candidates *
Test Case Approved
Sign Off On Test Cases
Update Test Based On Feedback
No
Yes
RTM completed **
Peer Review of Test Scripts
Review Successful
Update Test Based On Feedback
No
Test Scripts Automated
Yes
Near term automation capabilities:
* Selected Regression Candidate serves as input to TRB Meeting.
** Automatic link between Requirements in TFS and TCs in ALM
Output
1. RTM
2. Test Scripts automated
3. List of Regression Candidates
Design
Scripting
Metrics:
P3 - Test Design Productivity
P4 - Test Automation Productivity
P6 - % of Automated User Stories

## Slide 10: Automated Build & Deployment Step 1 (SMOKE Test)
Smoke Test Execution in CI Solution
Smoke Test Pass*
Sprint Functional Testing Starts**
Yes
Analyze Test Failure
Report Bug
Tester
DevOps Team
No
Goal: Deploy code, execute Smoke Test and report result to stakeholders
Input
1. Automated Smoke Test signed off by Analysts
2. Automated Smoke Test Integrated in CI solution
Email Smoke Test Result to Stakeholders
Output
Smoke Test executed within CI solution.
Smoke Test executed after every build deployment to every environment.
Published Test Results
Code is Checked-in to Build
Build Deployed to next environment
Automated Activity
Near term automation capabilities:
* Future enhancement will be a roll back feature on smoke test failure
** Functional test cases will be automatically selected and triggered after Smoke Testing is complete.
Dev Activity
Bug Fix
Metrics:
TE1 - Test Execution Cycle Time
TE2 - Test Execution Productivity
P5 - Invalid defects

## Slide 11: Automated Build & Deployment STEP 2 (Functional TEST)
Execute Sprint Functional Test*
Test Pass
No
Tester Activity
Dev Activity
**Refer Bug Reporting & Triaging Slide for Bug Life Cycle Details
Yes
Input
1. Successful Smoke Test
2. Resolved User Stories
3. Automated Functional Test Scripts
Near term automation capabilities:
*Implement solution to automatically select , execute targeted functional test and publish results
** Regression test cases will be automatically selected and triggered after Functional Testing is complete.
Goal: Complete execution of functional test cases, document and report test results.
Output
1. Published Test Results
2. TFS Tasks Closed
3. User Story Closed
Sprint Functional Testing Starts
Metrics:
P1 - Test Execution Cycle Time
P2 - Test Execution Productivity
A1 - TC Automation Percentage
P5 - Invalid defects
Q1-Q5 - Defect Slippage
Q6 - Test Coverage
Publish Test Results to Scrum Team*
Analyze Test Failure
Bug Fix
**Report Bug
Sprint Regression Testing Starts

## Slide 12: Automated Build & Deployment Step 3 (regression Test)
Tester Activity
Dev Activity
**Refer Bug Reporting & Triaging Slide for Bug Life Cycle Details
Input
1. Successful Smoke Test
2. Successful Functional Test
3. Resolved User Stories
4. Optimized Regression Test Bed from prior Sprint
Goal: Complete execution of Regression test cases, document and report test results.
Metrics:
P1 - Test Execution Cycle Time
P2 - Test Execution Productivity
A1 - TC Automation Percentage
P5 - Invalid defects
P10 - EPET
Q1-Q5 - Defect Slippage
Q6 - Test Coverage
Q7 - Defect Density
Sprint Regression Testing Starts
Output
1. Published Test Results
2. Regression TFS Task Closed
Execute Sprint Regression Test*
Test Pass
No
Yes
Publish Test Results to Scrum Team*
Analyze Test Failure
Bug Fix
**Report Bug
Near term automation capabilities:
* Implement solution to automatically select , execute targeted Regression test and publish results

## Slide 13: Regression & smoke test optimization
Walkthrough Regression & Smoke Test Case Candidates by Test Review Board
Regression/ Smoke Test Approved
Add /Update Regression/Smoke Test Suite
Automation Team automates the approved Regression/Smoke Test Suite
Yes
Update test based on feedback
No
Analysts\Dev Leads\Test Leads
Test Team Activity
Review Obsolete\Redundant Cases in current regression suite to achieve optimization
Input
1. List of Regression Candidates identified by Tester/Analyst during Functional Sprint Testing
2. List of Smoke Test Candidates signed-off by Analysts
3. Review Board Members
Output
Regression Suite updated and automated.
Smoke Test Suite updated and automated
Goal: Determine and maintain optimized Regression & Smoke Test suites.
Metrics:
P9 - CPET

## Slide 14: Sprint Retrospective Goal: Analyze sprint performance and adopt lessons learnt in Next Sprint
Team Activity
The retrospective is a collaborative process among all members, including the team, the product owner, and the Scrum Master.
The Scrum Master prioritizes actions and lessons learned based on team direction.
The retrospective supports team formation and bonding, particularly as many areas of conflict can be identified and dealt with.
The retrospective helps build the team's sense of ownership and its self-management.
Input:
1.Story Points Planned vs Achieved in prior sprint
2. Hours Estimated/Burnt
3. Test Design/Execution Metrics
4. Bugs Reported vs Resolved
5. Sprint Velocity
Output:
1. Sprint Retrospective MOM prepared to adopt Lessons Learnt and track mentioned input parameters for comparison
Document what went well during Sprint Cycle
Document what went wrong during Sprint Cycle
Document what we could do differently to improve
Scrum Master/Product owner /Analysts /Testers/Developers Inputs
Metrics:
Velocity
P9 - CPET
P10 - EPET
P11 - Analyst Time Distribution
Q7 - Defect Density
Q1- Q5 - Defect Slippage
Q6 - Test Coverage
A1 - Test Automation Percentage

## Slide 15: Sprint Timelines & Activities
  Early Defect detection
  Reduced Cost of Fixing Defects
  Support daily builds
  Reduced cost of QA delivery
  Adherence to planned schedules and budgets
Release N
Sprint 1
Sprint 2
Sprint 3
W1
W2
W3
W1
W2
W3
W1
ET
Complete acceptance criteria
Complete non acceptance criteria
Optimize test cases
Automate test cases
RTB + S1 + S2
CONTINUOUS AUTOMATED SMOKE (CI) AFTER EVERY BUILD
EXPLORATORY TESTING
FUNCTIONAL TESTING
INTEGRATION & REGRESSION TESTING
S1 Development
S2 Development
W2
W3
S3 Development
S3 TESTING
S2 TESTING
ET
ET
S2 Fix & Retest
S3 Fix & Retest
Complete acceptance criteria
Complete non acceptance criteria
Optimize test cases
Automate test cases
Continuous Regression










DEVELOPMENT FOR SPRINT


S1 TESTING
RTB + S1
RTB













DAILY REGRESSION (FUTURE ENHANCEMENT)

S1 Fix & Retest
SPRINT BUG FIX & RETEST

## Slide 16: Functional Testing in Sprint
  Early Defect detection
  Reduced Cost of Fixing Defects
  Support daily builds
  Reduced cost of QA delivery
  Adherence to planned schedules and budgets
Sprint
W1
W2
W3
CONTINUOUS AUTOMATED SMOKE (CI) AFTER EVERY BUILD
EXPLORATORY TESTING
FUNCTIONAL TESTING
INTEGRATION & REGRESSION TESTING
Development
Development
Development
ET
Bug Fix & Retest
Complete acceptance criteria
Complete non acceptance criteria
Optimize test cases
Automate test cases










DEVELOPMENT FOR SPRINIT


FUNCTIONAL TESTING
Integration & Regression




WEEKLY MINI REGRESSION

SPRINT BUG FIX & RETEST
TEST DESIGN & REVIEW
TEST DESIGN & REVIEW
Complete Test design and Review
Identify Regression cases

## Slide 17: Regression Testing in Sprint
  Early Defect detection
  Reduced Cost of Fixing Defects
  Support daily builds
  Reduced cost of QA delivery
  Adherence to planned schedules and budgets
Sprint
W1
W2
W3
Identify Mini Regression cases
Identify Full Regression cases
CONTINUOUS AUTOMATED SMOKE (CI) AFTER EVERY BUILD
IDENTIFY REGRESSION CANDIDATES
FULL REGRESSION TESTING
Development
Development
Development
Bug Fix & Retest
Optimize Regression test cases
Automate newly identified test cases










DEVELOPMENT FOR SPRINT


Full Regression




WEEKLY MINI REGRESSION

SPRINT BUG FIX & RETEST
Identify regression candidates
Identify regression candidates
Identify regression candidates

## Slide 18: appendix

## Slide 19: BUG reporting & triaging
Cross check TFS/JIRA for known issues to avoid duplicate bugs.
Failed test case should be linked to User Story.
Create Link from US to test case in HP ALM.
Prioritize defect to keep in sprint or project backlog.
Bug Fix

## Slide 20: Glossary
Acceptance Criteria
Application
Director Area
Project
Sprint
Sprint Velocity
Stack Ranking
Story Points
Test Approach
Test Case
Test Plan
Test Scenario
Test Strategy
Traceability Matrix
User Story